Halcyon Credit — Agile Backlog & Sprint Plan

Agentic Underwriting Copilot  ·  PRD v2.0  ·  Sprint 0 → Sprint 4

# 1. Project Overview

Halcyon Credit is a digital consumer lender serving applicants with thin or non-traditional credit histories. The PRD specifies a human-in-the-loop Agentic Underwriting Copilot that:

Assembles application facts from upstream systems

Predicts repayment risk via a trained ML model

Evaluates compliance against the applicable loan-scheme policy using a RAG engine

Verifies documents and regulatory signals

Audits decisions for fairness

Produces an evidence-backed Approve / Decline / Refer recommendation

The system recommends, it does not decide. Final authority remains with a licensed human underwriter.

Primary success outcomes (from PRD §2 & §8):

| Outcome | Baseline | Target |
| --- | --- | --- |
| Avg review time per file | ~45 min | ≤ 22 min (≥ 50% reduction) |
| Decision consistency on matched profiles | inconsistent | ≥ 95% |
| Audit readiness | ad-hoc | 100% |
| Unit cost / application | manual | < $0.05 |
| Decision quality (AUC) | n/a | ≥ 0.80 |
| Fairness gap | n/a | ≤ 3 pp (hard block > 5 pp) |

# 2. Functional Scope

In scope (PRD §5):

Probability-of-default prediction (supervised ML on structured data)

Multi-scheme policy evaluation: Personal, Education, Vehicle, Business, First-Time Borrower, Low-Income

RAG policy engine grounding every recommendation in retrieved clauses

Policy version management; scheme-aware recommendations

Fairness monitoring across protected & proxy demographic segments

Evidence-backed recommendation (Approve / Decline / Refer)

Human-in-the-loop workflow with defined escalation triggers

Immutable audit logging (inputs, outputs, policy checks, fairness, recommendation)

Retrieval quality monitoring (context precision, recall, faithfulness)

Underwriter productivity & cost-per-application monitoring

Out of scope (PRD §5):

Autonomous approve/decline

Live bureau / KYC integrations (mocked in v1)

Production-grade deployment / regulatory licensing

Applicant-facing portal

Fraud detection beyond dataset signals

Multi-jurisdiction legal compliance beyond simulated corpus

LGD / EAD modelling (future V2)

Functional requirements summary (PRD §6):

| ID | Requirement | Outputs |
| --- | --- | --- |
| FR-1 | Application Ingestion | Normalised applicant profile |
| FR-2 | Credit Risk Prediction (ML) | Risk score, band, top contributor features |
| FR-3 | Multi-Scheme Policy Evaluation | Applicable policy set, passed/failed rules, escalation |
| FR-4 | Policy Retrieval Engine (RAG) | Retrieved passages, confidence, source attribution |
| FR-5 | Document Verification | Verification & consistency findings, missing info |
| FR-6 | Regulatory Validation | Verification status, compliance findings, escalation |
| FR-7 | Fairness Audit | Fairness indicators, bias alerts, segment deltas |
| FR-8 | Recommendation Generation | Recommendation + evidence chain + escalation flag |
| FR-9 | Explanation Generation | Narrative explanation + policy refs + factors |
| FR-10 | Audit Logging | Immutable decision record |
| FR-11 | Human-in-the-Loop Workflow | Escalation record, reason code, queue entry |

# 3. Non-Functional Requirements

| Dimension | Requirement |
| --- | --- |
| Latency | Median ≤ 10 s, P95 ≤ 20 s; ML inference ≤ 300 ms; RAG retrieval ≤ 600 ms |
| Availability | ≥ 99% uptime during pilot |
| Cost ceiling | < $0.05 per application; guardrail > $0.08 triggers human fallback |
| Data privacy | No raw PII in LLM prompts; SSN/DOB/account redacted; aggregated features only |
| Explainability | Every recommendation carries an evidence chain (data refs, SHAP, policy clauses + source IDs, regulatory result, fairness result) |
| Audit trail | Immutable, queryable; full reasoning reconstructable from stored artefacts |
| Human fallback | Any sub-component failure (ML/RAG/Doc/Regulatory) → human path. Never auto-decide on failed component |
| Security | API keys in secrets manager; least-privilege tool access; audit log on external calls |

# 4. Assumptions

| # | Assumption | Status |
| --- | --- | --- |
| A-1 | Ground-truth TARGET labels available in HC 2018 (307,511 rows) | Confirmed |
| A-2 | Synthetic 15–25 clause policy rulebook is the RAG corpus | Confirmed |
| A-3 | Humans remain final decision authority — no autonomous decide in v1 | Confirmed |
| A-4 | HC 2018 dataset is representative of thin-file population | Confirmed (caveat documented) |
| A-5 | Bureau data is structured; no unstructured narrative in v1 | Confirmed |
| A-6 | Third-party LLM API acceptable; PII masking layer required | Confirmed |
| A-7 | Load: 50 concurrent requests; < 200 apps/hr peak | Assumed (design parameter) |
| A-8a | Protected/proxy attributes present (GENDER, AGE, EDUCATION, FAMILY_STATUS, REGION_RATING) | Confirmed |
| A-8b | CODE_GENDER and DAYS_BIRTH excluded from ML features; retained only for fairness audit | Open — confirm before Sprint 1 |
| A-9 | Policy rulebook update cadence monthly; manual re-index on change | Assumed |

# 5. Epics

| Epic ID | Epic Name | PRD Coverage |
| --- | --- | --- |
| EPIC-01 | Application Ingestion & Data Pipeline | FR-1, A-1, A-4, A-5 |
| EPIC-02 | ML Risk Prediction Engine | FR-2, AC-2, A-8b |
| EPIC-03 | RAG Policy Retrieval Engine | FR-4, AC-3, A-2, A-9 |
| EPIC-04 | Multi-Scheme Policy Evaluation | FR-3, AC-4 |
| EPIC-05 | Document Verification | FR-5 |
| EPIC-06 | Regulatory Validation (Mock APIs) | FR-6 |
| EPIC-07 | Fairness Audit | FR-7, AC-5, A-8a, A-8b |
| EPIC-08 | Recommendation Generation | FR-8, AC-6 |
| EPIC-09 | Explanation Generation | FR-9, AC-7 |
| EPIC-10 | Audit Logging & Traceability | FR-10, AC-10 |
| EPIC-11 | Human-in-the-Loop Workflow & Escalation | FR-11, PRD §11 |
| EPIC-12 | Underwriter UI / Copilot Workspace | NFR-Explainability, AC-11 |
| EPIC-13 | Observability, Cost & Ops Monitoring | NFR-Latency/Cost, AC-8/AC-9 |
| EPIC-14 | Security, Privacy & PII Handling | NFR-Privacy, NFR-Security |
| EPIC-15 | Platform, Infrastructure & DevOps | NFR-Availability, Release Plan |

# 6. Sprint 0 — Discovery, Planning & De-Risking (No feature development)

Sprint Goal: Establish complete shared understanding of the PRD, validate the riskiest assumption (policy RAG), define architecture, contracts, DoR/DoD, and produce a ready-to-execute backlog.

Duration: 1 week   Story Points: 34

### US-001 — Functional Requirement Gathering Workshop

Epic: EPIC-15 Platform / Discovery

User Story: As a Product Owner, I want to run a functional requirements workshop with all stakeholders, so that every FR (FR-1…FR-11) is unambiguously understood and signed off.

Acceptance Criteria:

Given the PRD v2.0 is shared in advance, When the workshop concludes, Then each of FR-1…FR-11 has a written, agreed interpretation captured.

Given ambiguities are raised, When the workshop ends, Then every ambiguity is logged in an open-questions register with an owner and due date.

Priority: High

Story Points: 3

Dependencies: None

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-002 — Business Requirement Analysis & Success-Metric Alignment

Epic: EPIC-15

User Story: As a Business Analyst, I want to translate PRD §2 problem statements and §8 KPIs into measurable acceptance metrics per epic, so that delivery teams know exactly what "done" means at the business level.

Acceptance Criteria:

Given PRD §8 KPIs and AC-1…AC-11, When analysis completes, Then every KPI has a measurement method, target, and do-not-ship floor recorded.

Given the North Star metric (Business Decision Utility Score), When weights are proposed, Then they are reviewed and approved by the Product Owner.

Priority: High

Story Points: 3

Dependencies: US-001

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-003 — Stakeholder Discussions (Underwriter / Compliance / Ops)

Epic: EPIC-12

User Story: As a Product Owner, I want to interview the three primary personas (Underwriter, Compliance Officer, Ops Manager) per PRD §4, so that user flows reflect real workflows.

Acceptance Criteria:

Given persona JTBDs from PRD §4, When interviews complete, Then each persona has at least one validated user journey document.

Given journey drafts, When stakeholders review, Then sign-off is recorded for every persona.

Priority: High

Story Points: 3

Dependencies: US-001

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-004 — PRD Review & Validation

Epic: EPIC-15

User Story: As a Scrum Master, I want a structured PRD review session, so that the team formally validates scope, NFRs, and acceptance criteria before Sprint 1.

Acceptance Criteria:

Given PRD v2.0 §§1–12, When review concludes, Then a sign-off record is captured with named approvers from Product, Eng, Compliance, Data Science.

Given any change request, When raised, Then it enters change-control with an impact note.

Priority: High

Story Points: 2

Dependencies: US-001, US-002

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-005 — Requirement Clarification & Open-Question Closure

Epic: EPIC-15

User Story: As a Business Analyst, I want to close every Open question in PRD §10 (notably A-8b on CODE_GENDER/DAYS_BIRTH exclusion), so that Sprint 1 feature engineering can start without ambiguity.

Acceptance Criteria:

Given A-8b is Open, When Sprint 0 closes, Then exclusion of CODE_GENDER and DAYS_BIRTH from ML features is confirmed in writing.

Given proxy leakage risk (OCCUPATION_TYPE, REGION_RATING_CLIENT), When review completes, Then a mitigation note is recorded for the fairness sprint.

Priority: High

Story Points: 2

Dependencies: US-001

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-006 — End-to-End User Flow Definition

Epic: EPIC-12

User Story: As a UX lead, I want to define the end-to-end underwriter copilot flow (Queue → Open file → Risk → Policy → Documents → Regulatory → Fairness → Recommendation → Action), so that UI design and API contracts share one source of truth.

Acceptance Criteria:

Given PRD §4.1 JTBD, When the flow is drafted, Then every screen state maps to one FR.

Given escalation triggers (§11), When flows are reviewed, Then the escalation path is explicitly modelled.

Priority: High

Story Points: 3

Dependencies: US-003

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-007 — Wireframe / Mockup Planning

Epic: EPIC-12

User Story: As a UX designer, I want low-fidelity wireframes for the underwriter workspace, so that Sprint 1 can build a basic UI against a shared visual.

Acceptance Criteria:

Given approved user flow (US-006), When wireframes are produced, Then at least 4 key screens exist: Queue, Application Detail, Evidence Panel, Decision Action.

Given wireframes, When reviewed with underwriters, Then feedback is incorporated and version-locked for Sprint 1.

Priority: Medium

Story Points: 3

Dependencies: US-006

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-008 — Technical Feasibility Analysis (LLM, RAG, ML, Cost)

Epic: EPIC-15

User Story: As a Tech Lead, I want to validate that target NFRs (latency ≤ 20 s P95, cost < $0.05/app, retrieval accuracy ≥ 95%) are achievable with chosen stack, so that we do not enter Sprint 1 with infeasible commitments.

Acceptance Criteria:

Given candidate LLMs and embedding models, When a back-of-envelope cost model is built, Then projected cost/app < $0.08 (guardrail).

Given P95 latency budgets, When component budgets are summed, Then they total ≤ 20 s with headroom.

Priority: High

Story Points: 3

Dependencies: US-002

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-009 — High-Level Architecture Discussion & Document

Epic: EPIC-15

User Story: As an Architect, I want a documented high-level architecture, so that all sub-teams (ML, RAG, App, Ops) align on boundaries and contracts.

Acceptance Criteria:

Given FR-1…FR-11, When the architecture diagram is drafted, Then every FR is mapped to a service / module.

Given the kill-switch & human-fallback requirement, When the diagram is reviewed, Then fallback paths are explicit on every external dependency.

Priority: High

Story Points: 3

Dependencies: US-008

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-010 — Database Design Planning (Decision Record, Audit, Policy Versions)

Epic: EPIC-10

User Story: As a Data Engineer, I want logical schemas for application, decision_record, audit_event, policy_corpus_version, and escalation_queue tables, so that Sprint 1 can implement persistence without rework.

Acceptance Criteria:

Given FR-10 audit fields, When the schema is designed, Then every field in the FR-10 outputs list has a column.

Given A-9 versioning, When policy schema is designed, Then version & effective-date columns exist.

Priority: High

Story Points: 3

Dependencies: US-009

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-011 — API Contract Definition (OpenAPI for Copilot endpoints)

Epic: EPIC-15

User Story: As an API designer, I want OpenAPI contracts for /applications, /assess, /recommendation, /escalate, /audit, so that backend and UI can develop in parallel.

Acceptance Criteria:

Given the user flow (US-006), When the spec is published, Then each endpoint has request/response schemas validated by both UI and backend leads.

Given PII rules (NFR), When schemas are reviewed, Then no raw PII fields appear in any LLM-bound payload.

Priority: High

Story Points: 3

Dependencies: US-009

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-012 — Risk Identification & Mitigation Plan

Epic: EPIC-15

User Story: As a Delivery Manager, I want PRD §9 risks expanded into a sprint-tracked register with owners, so that mitigations are actively executed and not forgotten.

Acceptance Criteria:

Given PRD §9 risks, When the register is created, Then every risk has owner, mitigation, trigger condition, and target sprint for mitigation.

Given the Policy RAG miss risk, When Sprint 0 ends, Then a de-risk spike plan exists for Sprint 0/early Sprint 1.

Priority: High

Story Points: 2

Dependencies: US-002

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-013 — Backlog Creation (Epics → Stories → Sprint mapping)

Epic: EPIC-15

User Story: As a Product Owner, I want a complete prioritised product backlog covering every FR, NFR, and Acceptance Criterion in the PRD, so that Sprint 1+ can start with no gaps.

Acceptance Criteria:

Given PRD FR-1…FR-11 and AC-1…AC-11, When the backlog is built, Then every item maps to at least 1 story (traceability matrix produced).

Given Fibonacci estimation, When sizing is complete, Then every story has points and priority.

Priority: High

Story Points: 3

Dependencies: US-001 to US-012

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-014 — Sprint Planning & Capacity Calibration

Epic: EPIC-15

User Story: As a Scrum Master, I want to plan Sprints 1–4 with the team, so that each sprint has a clear goal, committed scope, and acknowledged dependencies.

Acceptance Criteria:

Given the backlog (US-013), When planning ends, Then Sprints 1–4 each have a goal, story list, and risk/dependency notes.

Given team capacity, When committed velocity is set, Then total committed points per sprint do not exceed agreed capacity.

Priority: High

Story Points: 2

Dependencies: US-013

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-015 — Definition of Done (DoD) & Definition of Ready (DoR)

Epic: EPIC-15

User Story: As a Scrum Master, I want a written DoD and DoR ratified by the team, so that quality gates and entry criteria are non-negotiable.

Acceptance Criteria:

Given team review, When the DoD is published, Then it includes: code complete, code reviewed, unit tested, integration tested, AC met, docs updated, ready for demo.

Given DoR review, When published, Then it includes: AC defined, dependencies known, estimated, testable, no open blockers.

Priority: High

Story Points: 1

Dependencies: None

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

Sprint Deliverables: Signed-off PRD interpretation, persona journeys, wireframes, HL architecture, DB design, OpenAPI contracts, risk register, prioritised backlog, Sprint 1–4 plan, DoR/DoD, closed open questions (esp. A-8b).

Sprint Risks: Stakeholder unavailability; ambiguous PRD clauses; A-8b remaining open.

# 7. Sprint 1 — Proof of Concept (End-to-End Thin Slice)

Sprint Goal: Deliver a working end-to-end Proof of Concept by the end of the week that validates the core business workflow.

Duration: 1 week   Story Points: 39

Features: FR-1 (basic), FR-2 (baseline), FR-4 (single scheme), FR-6 (stub), FR-8 (POC), FR-10 (basic)

Expected Demo: A loan officer logs into the copilot UI, picks an application from a seeded queue, clicks Assess; within ≤ 30 s the UI shows risk score, one retrieved policy clause, and an evidence-backed recommendation; the audit record is queryable.

### US-101 — Auth (Basic) for Underwriter Access

Epic: EPIC-14 / EPIC-12

User Story: As an underwriter, I want to log in with username and password, so that only authorised users can access applications.

Acceptance Criteria:

Given valid credentials, When I log in, Then I see the application queue.

Given invalid credentials, When I attempt login, Then access is denied with a clear error and the attempt is logged.

Priority: High

Story Points: 3

Dependencies: US-011

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-102 — Basic Application Ingestion (CSV → Normalised Profile)

Epic: EPIC-01 (FR-1)

User Story: As a system, I want to load one HC-2018 application row into a normalised applicant profile, so that downstream services have consistent input.

Acceptance Criteria:

Given a sample CSV, When ingestion runs, Then the normalised profile is persisted and retrievable via /applications/{id}.

Given missing required fields, When ingestion runs, Then the application is flagged INCOMPLETE without crashing.

Priority: High

Story Points: 3

Dependencies: US-010, US-011

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-103 — Baseline ML Risk Score (Single Endpoint)

Epic: EPIC-02 (FR-2)

User Story: As a system, I want a baseline logistic-regression model serving a risk score for any normalised profile, so that POC has a real ML signal (not stubbed).

Acceptance Criteria:

Given a normalised profile, When /score is called, Then a probability in [0,1] and a band (Low/Med/High) are returned in ≤ 300 ms.

Given CODE_GENDER and DAYS_BIRTH, When scoring runs, Then these features are NOT used as predictors (A-8b).

Priority: High

Story Points: 5

Dependencies: US-102, US-005

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-104 — Minimal Policy Corpus Authored (5 Clauses)

Epic: EPIC-03 (FR-4, A-2)

User Story: As a Compliance SME, I want a 5-clause Personal Loan policy authored, so that RAG has a real corpus to retrieve from in the POC.

Acceptance Criteria:

Given the corpus draft, When reviewed, Then clauses include DTI threshold, income minimum, LTI cap, thin-file rule, and fairness guardrail.

Given the corpus, When committed, Then version v0.1 and an effective date are recorded.

Priority: High

Story Points: 2

Dependencies: US-005

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-105 — RAG Retrieval Engine (Single-Scheme POC)

Epic: EPIC-03 (FR-4)

User Story: As a system, I want to retrieve the top-k Personal-Loan policy clauses for an application context, so that recommendations are grounded.

Acceptance Criteria:

Given an application context, When /policy/retrieve is called, Then ≥ 1 relevant clause with source ID is returned in ≤ 600 ms.

Given an empty retrieval, When the system responds, Then it flags retrieval_failed (no recommendation generated).

Priority: High

Story Points: 5

Dependencies: US-104

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-106 — POC Recommendation Generation

Epic: EPIC-08 (FR-8)

User Story: As an underwriter, I want a single recommendation (Approve / Decline / Refer) backed by risk score + 1 retrieved clause, so that I can review an end-to-end output.

Acceptance Criteria:

Given risk score + retrieved clause, When /assess is called, Then the response contains recommendation + evidence chain + escalation flag.

Given any missing input (score or clause), When /assess runs, Then recommendation is forced to Refer (kill-switch behaviour).

Priority: High

Story Points: 5

Dependencies: US-103, US-105

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-107 — Basic Underwriter UI (Queue + Detail + Decision)

Epic: EPIC-12

User Story: As an underwriter, I want a minimal web UI to view a queue, open an application, click Assess, and see the recommendation, so that the POC can be demoed end-to-end.

Acceptance Criteria:

Given I am logged in, When I open the queue, Then I see ≥ 1 application.

Given I open an application, When I click Assess, Then within ≤ 30 s I see risk, clause, recommendation, and an accept/override button.

Priority: High

Story Points: 5

Dependencies: US-101, US-106

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-108 — POC Audit Record Persistence

Epic: EPIC-10 (FR-10)

User Story: As a Compliance Officer, I want every POC assessment to write a decision record (inputs, score, clause, recommendation, timestamp, underwriter action), so that traceability is demonstrated from day one.

Acceptance Criteria:

Given an assessment runs, When it completes, Then a row in decision_record exists with all required fields.

Given an underwriter override, When saved, Then the override and reason are appended to the same record.

Priority: High

Story Points: 3

Dependencies: US-106, US-107, US-010

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-109 — Basic API Integration: Mock Regulatory Stub

Epic: EPIC-06 (FR-6, partial)

User Story: As a system, I want a mock regulatory verification stub that returns deterministic PASS/FAIL, so that POC demonstrates an external integration path even if behaviour is stubbed.

Acceptance Criteria:

Given an application ID, When /regulatory/verify is called, Then the response is PASS or FAIL within ≤ 500 ms.

Given a stub failure, When retried, Then the system surfaces escalate_for_review rather than fabricating a result.

Priority: Medium

Story Points: 3

Dependencies: US-011

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-110 — POC Demo Script & Recorded Walkthrough

Epic: EPIC-15

User Story: As a Product Owner, I want a scripted demo and recorded walkthrough, so that stakeholders can validate POC value.

Acceptance Criteria:

Given the POC, When the demo is run, Then the queue → assess → evidence → decision → audit log path is shown without error.

Given the demo, When stakeholders review, Then a feedback log is captured.

Priority: High

Story Points: 2

Dependencies: US-107, US-108

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-111 — Spike: Policy RAG Retrieval Accuracy (riskiest assumption)

Epic: EPIC-03

User Story: As a Data Scientist, I want to evaluate retrieval accuracy on a 30-scenario manual eval set, so that we de-risk the RAG miss assumption (PRD §9).

Acceptance Criteria:

Given 30 labelled scenarios, When retrieval is evaluated, Then accuracy is reported with a ≥ 85% pass threshold (do-not-ship floor).

Given failures, When analysed, Then failure modes are categorised and an improvement plan exists for Sprint 2.

Priority: High

Story Points: 3

Dependencies: US-105

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

Sprint Deliverables: Running POC URL, sample queue, end-to-end assess flow with 1-scheme RAG, baseline ML, audit record, mock regulatory, demo recording, RAG spike report.

Sprint Risks: Policy RAG miss; latency at first integration; PII leakage through prompts.

# 8. Sprint 2 — Multi-Scheme Policy, ML Hardening, Explainability

Sprint Goal: Make the recommendation production-credible: full multi-scheme policy evaluation, hardened ML with SHAP explainability, and grounded explanation generation.

Duration: 2 weeks   Story Points: 47

Features: FR-2 (hardened), FR-3, FR-4 (multi-scheme), FR-9

### US-201 — Production-Grade ML Model Training & AUC ≥ 0.80

Epic: EPIC-02 (FR-2, AC-2)

User Story: As a Data Scientist, I want a trained gradient-boosted model on HC 2018 with AUC ≥ 0.80, so that the copilot meets ML quality acceptance criteria.

Acceptance Criteria:

Given a held-out test set, When evaluated, Then AUC ≥ 0.80 and F1 ≥ 0.72.

Given the feature set, When inspected, Then CODE_GENDER and DAYS_BIRTH are absent.

Priority: High

Story Points: 8

Dependencies: US-103, US-005

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-202 — SHAP Top-Contributor Features per Score

Epic: EPIC-02 (FR-2)

User Story: As an underwriter, I want the top 5 SHAP contributor features for each risk score, so that I can understand why an applicant scored as they did.

Acceptance Criteria:

Given any score, When SHAP is computed, Then top 5 features with directional values are returned.

Given SHAP output, When rendered in UI, Then each feature has a human-readable label.

Priority: High

Story Points: 5

Dependencies: US-201

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-203 — Policy Corpus Authoring: 6 Loan Schemes (15–25 clauses)

Epic: EPIC-03 (A-2)

User Story: As a Compliance SME, I want a complete 15–25 clause synthetic rulebook covering all 6 schemes, so that RAG can serve every supported product.

Acceptance Criteria:

Given the schemes (Personal, Education, Vehicle, Business, First-Time, Low-Income), When the corpus is published as v1.0, Then each scheme has ≥ 2 clauses.

Given version control, When the corpus is committed, Then version + effective date metadata exist.

Priority: High

Story Points: 5

Dependencies: US-104

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-204 — Multi-Scheme RAG Retrieval with Source Attribution

Epic: EPIC-03 (FR-4, AC-3)

User Story: As a system, I want scheme-aware retrieval with source IDs returned for every clause, so that explanations are auditable.

Acceptance Criteria:

Given a scheme tag, When retrieval runs, Then only that scheme clauses are candidates.

Given a retrieved clause, When returned, Then a source_id and version field are populated.

Priority: High

Story Points: 5

Dependencies: US-203, US-105

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-205 — Retrieval Quality Monitoring (Context Precision/Recall)

Epic: EPIC-13 / EPIC-03

User Story: As an Ops Manager, I want continuous retrieval-quality metrics (context precision, recall, failure rate), so that quality degradation is detected fast.

Acceptance Criteria:

Given a daily eval job, When it runs, Then RAGAS context precision ≥ 0.85 and recall ≥ 0.85 are reported.

Given retrieval failure rate, When measured, Then an alert fires when > 5%.

Priority: High

Story Points: 5

Dependencies: US-204

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-206 — Multi-Scheme Policy Evaluation Engine (FR-3)

Epic: EPIC-04 (FR-3, AC-4)

User Story: As a system, I want a rule evaluator that applies retrieved clauses to the application and returns passed/failed rules, so that the recommendation has a defensible logical layer.

Acceptance Criteria:

Given retrieved clauses + application data, When evaluation runs, Then the response lists passed rules, failed rules, and escalation requirements.

Given any failed rule, When present, Then the recommendation may not be Approve (policy adherence = 100%).

Priority: High

Story Points: 8

Dependencies: US-204

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-207 — Policy Version Management & Re-Index Trigger

Epic: EPIC-03 (A-9)

User Story: As a Compliance Officer, I want every retrieved clause stamped with corpus version, and a manual re-index button when the corpus changes, so that versioning is auditable.

Acceptance Criteria:

Given a new corpus version, When re-index is triggered, Then the new version becomes active and old retrievals can be replayed against the old version.

Given any decision record, When inspected, Then policy version is stored alongside each clause used.

Priority: Medium

Story Points: 3

Dependencies: US-203

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-208 — Explanation Generation with Grounded Citations (FR-9)

Epic: EPIC-09 (FR-9, AC-7)

User Story: As an underwriter, I want a narrative explanation that cites applicant data, SHAP factors, and policy clause IDs, so that I can defend the decision.

Acceptance Criteria:

Given all evidence, When the explanation is generated, Then every factual claim is traceable to a source ID or applicant field.

Given an LLM-judge eval, When run on 50 explanations, Then hallucination rate < 1%.

Priority: High

Story Points: 5

Dependencies: US-202, US-206

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-209 — PII Redaction Layer Before LLM Calls

Epic: EPIC-14 (NFR-Privacy)

User Story: As a Security Officer, I want SSN/DOB/account numbers redacted from every LLM prompt, so that no raw PII leaves the trust boundary.

Acceptance Criteria:

Given any LLM call, When the prompt is inspected, Then PII patterns are absent.

Given an attempted leak, When detected by the linter, Then the call is blocked and logged.

Priority: High

Story Points: 3

Dependencies: US-011

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

Sprint Deliverables: AUC ≥ 0.80 model + SHAP, multi-scheme corpus v1.0, scheme-aware RAG, rule evaluator, explanation generator, PII redactor, retrieval-quality dashboards.

Sprint Risks: LLM hallucination, proxy leakage in features, corpus inconsistency.

# 9. Sprint 3 — Document Verification, Regulatory Validation, Fairness Audit

Sprint Goal: Complete the evidence chain — verify documents, validate against mock regulatory services, and audit every decision for fairness with hard-block enforcement.

Duration: 2 weeks   Story Points: 47

Features: FR-5, FR-6, FR-7, FR-11 (escalation)

### US-301 — Document Upload & Storage

Epic: EPIC-05 (FR-5)

User Story: As an underwriter, I want to upload salary slips, bank statements, employment letters, ID/address proofs, and explanation letters, so that the system can verify them.

Acceptance Criteria:

Given a supported file type, When uploaded, Then the file is stored and linked to the application.

Given an unsupported type, When uploaded, Then an error is shown.

Priority: High

Story Points: 3

Dependencies: US-107

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-302 — Document Verification: Completeness & Consistency Checks

Epic: EPIC-05 (FR-5)

User Story: As a system, I want to verify completeness (required docs present) and consistency (name/income agree across documents), so that fraud signals and missing-info gaps are flagged.

Acceptance Criteria:

Given the required-docs list for a scheme, When verification runs, Then missing docs produce a missing_information report.

Given name/income mismatch across docs, When detected, Then a consistency finding is raised.

Priority: High

Story Points: 8

Dependencies: US-301

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-303 — Regulatory Validation (Mock Identity / Employment / Tax / Sanctions)

Epic: EPIC-06 (FR-6)

User Story: As a system, I want to call mock regulatory APIs for identity, employment, tax, and sanctions, with retry + escalation, so that every recommendation has a regulatory verdict without fabricated responses.

Acceptance Criteria:

Given a transient mock error, When retried with exponential back-off, Then the call succeeds or escalates after policy-defined retries.

Given retries exhausted, When unresolved, Then the application is escalated; the system never fabricates a result.

Priority: High

Story Points: 8

Dependencies: US-109

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-304 — Fairness Audit: Segment-Level Approval-Rate Delta (FR-7)

Epic: EPIC-07 (FR-7, AC-5)

User Story: As a Compliance Officer, I want every decision evaluated against demographic segments (CODE_GENDER, age band, education, family status, region rating), so that fairness gaps are detected per decision and across the portfolio.

Acceptance Criteria:

Given decision history, When the fairness job runs, Then segment-level approval-rate deltas are computed.

Given a gap > 5 pp, When detected, Then a hard-block alert is raised and the affected scheme is paused pending review.

Priority: High

Story Points: 8

Dependencies: US-206

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-305 — Proxy Leakage Assessment (OCCUPATION_TYPE, REGION_RATING_CLIENT)

Epic: EPIC-07 (A-8b note)

User Story: As a Data Scientist, I want to quantify proxy leakage in retained features, so that fairness audits account for indirect discrimination.

Acceptance Criteria:

Given the trained model, When correlation between proxy features and CODE_GENDER/age is measured, Then a report is produced.

Given material leakage, When identified, Then mitigations are documented for Sprint 4.

Priority: Medium

Story Points: 3

Dependencies: US-201, US-304

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-306 — Full Human-in-the-Loop Escalation Workflow (FR-11)

Epic: EPIC-11 (FR-11, PRD §11)

User Story: As an underwriter, I want any application that meets any escalation trigger routed to a separate human-review queue, so that no auto-decision happens on a flagged case.

Acceptance Criteria:

Given any escalation trigger, When detected, Then the application moves to the human queue with a reason code.

Given ML confidence < 0.60, When scored, Then the recommendation is forced to Refer.

Priority: High

Story Points: 5

Dependencies: US-206, US-303, US-304

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-307 — Recommendation Evidence Chain Completion (FR-8, AC-6)

Epic: EPIC-08

User Story: As a Compliance Officer, I want every recommendation to carry a complete evidence chain (risk + SHAP + policy clauses + doc findings + regulatory result + fairness result), so that audit readiness reaches 100%.

Acceptance Criteria:

Given any recommendation, When inspected, Then all 6 evidence components are present.

Given any missing component, When assembling, Then recommendation is Refer (kill-switch).

Priority: High

Story Points: 5

Dependencies: US-202, US-206, US-302, US-303, US-304

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-308 — Underwriter Override Capture with Reason Code

Epic: EPIC-11 / EPIC-12

User Story: As an underwriter, I want to accept, edit, or override the recommendation with a reason code and free-text note, so that human accountability is recorded.

Acceptance Criteria:

Given a recommendation, When I override, Then the action, reason code, and note are persisted on the decision record.

Given repeat overrides, When aggregated, Then an override-rate metric is computed weekly.

Priority: High

Story Points: 3

Dependencies: US-307, US-108

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-309 — Underwriter UI Evidence Panel (Risk · Policy · Docs · Regulatory · Fairness)

Epic: EPIC-12

User Story: As an underwriter, I want a single panel showing risk band, SHAP factors, policy clauses with citations, doc findings, regulatory result, fairness result, so that I can review without re-reading the raw file.

Acceptance Criteria:

Given an assessed application, When I open it, Then all 5 evidence sections render with citations and timestamps.

Given a citation click, When activated, Then the source clause text and version open.

Priority: High

Story Points: 5

Dependencies: US-307

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

Sprint Deliverables: Document verification, regulatory verification, fairness audit with hard-block, escalation workflow, complete evidence chain, override capture, evidence-panel UI.

Sprint Risks: Mock-API instability; fairness false positives; proxy leakage requiring feature changes.

# 10. Sprint 4 — Audit, Hardening, Cost/Latency Guardrails, Pilot Readiness

Sprint Goal: Reach the PRD §12 acceptance bar — immutable audit, guardrails enforced (cost, latency, hallucination, audit completeness), pilot dashboard, underwriter pilot executed.

Duration: 2 weeks   Story Points: 50

Features: FR-10 (immutable), NFRs (cost/latency/security), pilot operations

### US-401 — Immutable Audit Log (FR-10, AC-10)

Epic: EPIC-10

User Story: As a Compliance Officer, I want an append-only, queryable audit store for every decision and every external call, so that 100% audit readiness is met.

Acceptance Criteria:

Given any decision, When written, Then the record is immutable and cryptographically hashed.

Given an auditor query, When run, Then the full reasoning is reconstructable from stored artefacts alone.

Priority: High

Story Points: 8

Dependencies: US-108, US-307

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-402 — Cost-Per-Application Gateway Metering & Hard Cutoff

Epic: EPIC-13 (NFR-Cost, AC-8)

User Story: As an Ops Manager, I want per-application token/embedding cost metered at the gateway, with automatic human-fallback above $0.08, so that the cost guardrail is enforced.

Acceptance Criteria:

Given any assessment, When cost is computed, Then it is persisted on the decision record.

Given projected cost > $0.08, When detected mid-run, Then the system degrades to the human path.

Priority: High

Story Points: 5

Dependencies: US-208

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-403 — Load Test & P95 Latency Certification (AC-9)

Epic: EPIC-13 (NFR-Latency)

User Story: As an SRE, I want a 50-concurrent-request load test certifying P95 ≤ 20 s end-to-end, so that the latency NFR is provably met.

Acceptance Criteria:

Given a 50-concurrent test, When measured, Then P95 ≤ 20 s.

Given breached budgets, When observed, Then the failing stage is identified in the report.

Priority: High

Story Points: 5

Dependencies: US-307

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-404 — Hallucination & Faithfulness Eval Harness (AC-7)

Epic: EPIC-09

User Story: As a QA lead, I want an automated LLM-judge + spot-check pipeline running on every release, so that hallucination rate < 1% is enforced.

Acceptance Criteria:

Given the release candidate, When the eval runs, Then hallucination rate < 1% and faithfulness ≥ 90%.

Given a regression, When detected, Then the build is blocked.

Priority: High

Story Points: 5

Dependencies: US-208

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-405 — Kill-Switch & Degraded-Mode Operations (PRD §11)

Epic: EPIC-11 / EPIC-13

User Story: As an SRE, I want a global kill-switch and automatic degraded-mode when any guardrail is breached or evidence chain is incomplete, so that the system never auto-decides on broken state.

Acceptance Criteria:

Given a sub-component failure, When detected, Then affected applications route to human review automatically.

Given an operator-triggered kill-switch, When activated, Then all new recommendations route to humans within 60 s.

Priority: High

Story Points: 5

Dependencies: US-306

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-406 — Secrets Management & Least-Privilege Tool Access

Epic: EPIC-14 (NFR-Security)

User Story: As a Security Engineer, I want all API keys in a secrets manager and per-tool least-privilege scopes, so that the security NFR is met.

Acceptance Criteria:

Given a code scan, When run, Then no secret literals are present.

Given an external call, When issued, Then an audit log entry is created.

Priority: High

Story Points: 3

Dependencies: US-209

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-407 — Operations Dashboard (Throughput, Cost, Latency, Acceptance, Override, Fairness)

Epic: EPIC-13

User Story: As an Ops Manager, I want a single dashboard with the PRD §8 KPIs, so that I can identify bottlenecks and control spend.

Acceptance Criteria:

Given live traffic, When I open the dashboard, Then I see throughput, P95 latency, cost/app, acceptance rate, override rate, fairness gap with do-not-ship thresholds.

Given any threshold breach, When detected, Then an alert is sent.

Priority: High

Story Points: 5

Dependencies: US-402, US-403, US-308, US-304

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-408 — Underwriter Pilot Execution (3 x 20 files) (AC-11)

Epic: EPIC-12

User Story: As a Product Owner, I want 3 underwriters to process 20 files each through the copilot, so that we measure acceptance rate ≥ 75% and review-time reduction ≥ 50%.

Acceptance Criteria:

Given the pilot protocol, When completed, Then acceptance rate ≥ 75% and median review time ≤ 22 min.

Given override patterns, When analysed, Then a remediation list is produced.

Priority: High

Story Points: 8

Dependencies: US-309, US-407

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-409 — Final Acceptance Verification (AC-1…AC-11)

Epic: EPIC-15

User Story: As a Delivery Manager, I want a single verification report mapping every PRD AC to evidence, so that final sign-off is unambiguous.

Acceptance Criteria:

Given AC-1…AC-11, When verified, Then each AC is marked PASS with a linked artefact.

Given any AC failure, When detected, Then a remediation plan is attached.

Priority: High

Story Points: 3

Dependencies: all prior

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

### US-410 — Release Documentation & Runbook

Epic: EPIC-15

User Story: As an SRE, I want a runbook covering deploy, rollback, kill-switch, on-call escalation, and known failure modes, so that operations can run the pilot safely.

Acceptance Criteria:

Given the runbook, When reviewed, Then every kill-switch and fallback path is documented.

Given a tabletop drill, When executed, Then the team executes a degraded-mode scenario successfully.

Priority: Medium

Story Points: 3

Dependencies: US-405

Definition of Done: Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo

Sprint Deliverables: Immutable audit, cost/latency guardrails enforced, hallucination eval CI, kill-switch, secrets/access hardening, ops dashboard, underwriter pilot results, final AC verification, runbook.

Sprint Risks: Pilot acceptance below 75%; latency P95 regression; hidden audit gaps surfaced in compliance review.

# 11. Complete Product Backlog

| Story | Title | Epic | Sprint | Pts | Priority |
| --- | --- | --- | --- | --- | --- |
| US-001 | Functional Requirement Gathering | EPIC-15 | 0 | 3 | High |
| US-002 | Business Requirement Analysis | EPIC-15 | 0 | 3 | High |
| US-003 | Stakeholder Discussions | EPIC-12 | 0 | 3 | High |
| US-004 | PRD Review & Validation | EPIC-15 | 0 | 2 | High |
| US-005 | Requirement Clarification (A-8b) | EPIC-15 | 0 | 2 | High |
| US-006 | User Flow Definition | EPIC-12 | 0 | 3 | High |
| US-007 | Wireframes / Mockups | EPIC-12 | 0 | 3 | Medium |
| US-008 | Technical Feasibility | EPIC-15 | 0 | 3 | High |
| US-009 | HL Architecture | EPIC-15 | 0 | 3 | High |
| US-010 | DB Design Planning | EPIC-10 | 0 | 3 | High |
| US-011 | API Contract Definition | EPIC-15 | 0 | 3 | High |
| US-012 | Risk Register | EPIC-15 | 0 | 2 | High |
| US-013 | Backlog Creation | EPIC-15 | 0 | 3 | High |
| US-014 | Sprint Planning | EPIC-15 | 0 | 2 | High |
| US-015 | DoR & DoD | EPIC-15 | 0 | 1 | High |
| US-101 | Basic Auth | EPIC-14 | 1 | 3 | High |
| US-102 | Basic Ingestion | EPIC-01 | 1 | 3 | High |
| US-103 | Baseline ML Risk Score | EPIC-02 | 1 | 5 | High |
| US-104 | Minimal Policy Corpus (5 clauses) | EPIC-03 | 1 | 2 | High |
| US-105 | RAG Retrieval (single scheme) | EPIC-03 | 1 | 5 | High |
| US-106 | POC Recommendation | EPIC-08 | 1 | 5 | High |
| US-107 | Basic Underwriter UI | EPIC-12 | 1 | 5 | High |
| US-108 | POC Audit Record | EPIC-10 | 1 | 3 | High |
| US-109 | Mock Regulatory Stub | EPIC-06 | 1 | 3 | Medium |
| US-110 | POC Demo Script | EPIC-15 | 1 | 2 | High |
| US-111 | RAG Accuracy Spike | EPIC-03 | 1 | 3 | High |
| US-201 | Hardened ML AUC ≥ 0.80 | EPIC-02 | 2 | 8 | High |
| US-202 | SHAP Top Contributors | EPIC-02 | 2 | 5 | High |
| US-203 | Full 6-Scheme Policy Corpus | EPIC-03 | 2 | 5 | High |
| US-204 | Multi-Scheme RAG + Source IDs | EPIC-03 | 2 | 5 | High |
| US-205 | Retrieval Quality Monitoring | EPIC-13 | 2 | 5 | High |
| US-206 | Multi-Scheme Policy Evaluator | EPIC-04 | 2 | 8 | High |
| US-207 | Policy Versioning & Re-Index | EPIC-03 | 2 | 3 | Medium |
| US-208 | Grounded Explanation Generation | EPIC-09 | 2 | 5 | High |
| US-209 | PII Redaction Layer | EPIC-14 | 2 | 3 | High |
| US-301 | Document Upload & Storage | EPIC-05 | 3 | 3 | High |
| US-302 | Doc Completeness/Consistency | EPIC-05 | 3 | 8 | High |
| US-303 | Regulatory Mock + Retry/Escalation | EPIC-06 | 3 | 8 | High |
| US-304 | Fairness Audit + Hard Block | EPIC-07 | 3 | 8 | High |
| US-305 | Proxy Leakage Assessment | EPIC-07 | 3 | 3 | Medium |
| US-306 | Full HITL Escalation | EPIC-11 | 3 | 5 | High |
| US-307 | Complete Evidence Chain | EPIC-08 | 3 | 5 | High |
| US-308 | Override Capture | EPIC-11 | 3 | 3 | High |
| US-309 | Evidence Panel UI | EPIC-12 | 3 | 5 | High |
| US-401 | Immutable Audit | EPIC-10 | 4 | 8 | High |
| US-402 | Cost Metering + Cutoff | EPIC-13 | 4 | 5 | High |
| US-403 | Load Test & P95 Cert | EPIC-13 | 4 | 5 | High |
| US-404 | Hallucination Eval Harness | EPIC-09 | 4 | 5 | High |
| US-405 | Kill-Switch & Degraded Mode | EPIC-11 | 4 | 5 | High |
| US-406 | Secrets & Least-Privilege | EPIC-14 | 4 | 3 | High |
| US-407 | Ops Dashboard | EPIC-13 | 4 | 5 | High |
| US-408 | Underwriter Pilot | EPIC-12 | 4 | 8 | High |
| US-409 | Final AC Verification | EPIC-15 | 4 | 3 | High |
| US-410 | Release Runbook | EPIC-15 | 4 | 3 | Medium |

Definition of Done (applies to every story): Code Complete · Code Reviewed · Unit Tested · Integration Tested · Acceptance Criteria Met · Documentation Updated · Ready for Demo.

# 12. User Story Traceability Matrix (Requirement → Epic → User Story → Sprint)

| PRD Reference | Epic | User Story | Sprint |
| --- | --- | --- | --- |
| FR-1 Application Ingestion | EPIC-01 | US-102 | 1 |
| FR-2 Credit Risk Prediction | EPIC-02 | US-103, US-201, US-202 | 1, 2 |
| FR-3 Multi-Scheme Policy Evaluation | EPIC-04 | US-206 | 2 |
| FR-4 Policy Retrieval (RAG) | EPIC-03 | US-104, US-105, US-203, US-204, US-205, US-207, US-111 | 1, 2 |
| FR-5 Document Verification | EPIC-05 | US-301, US-302 | 3 |
| FR-6 Regulatory Validation | EPIC-06 | US-109, US-303 | 1, 3 |
| FR-7 Fairness Audit | EPIC-07 | US-304, US-305 | 3 |
| FR-8 Recommendation Generation | EPIC-08 | US-106, US-307 | 1, 3 |
| FR-9 Explanation Generation | EPIC-09 | US-208, US-404 | 2, 4 |
| FR-10 Audit Logging | EPIC-10 | US-010, US-108, US-401 | 0, 1, 4 |
| FR-11 Human-in-the-Loop Workflow | EPIC-11 | US-306, US-308, US-405 | 3, 4 |
| NFR Latency | EPIC-13 | US-008, US-403 | 0, 4 |
| NFR Availability | EPIC-15 | US-410 | 4 |
| NFR Cost ceiling | EPIC-13 | US-402 | 4 |
| NFR Data privacy | EPIC-14 | US-209 | 2 |
| NFR Explainability | EPIC-09 / EPIC-08 | US-202, US-208, US-307 | 2, 3 |
| NFR Audit trail | EPIC-10 | US-401 | 4 |
| NFR Human fallback | EPIC-11 | US-405 | 4 |
| NFR Security | EPIC-14 | US-406 | 4 |
| AC-1 End-to-end workflow | All | US-110, US-409 | 1, 4 |
| AC-2 AUC ≥ 0.80 / F1 ≥ 0.72 | EPIC-02 | US-201 | 2 |
| AC-3 Retrieval accuracy ≥ 95% | EPIC-03 | US-111, US-205 | 1, 2 |
| AC-4 Policy adherence 100% | EPIC-04 | US-206 | 2 |
| AC-5 Fairness gap ≤ 5 pp | EPIC-07 | US-304 | 3 |
| AC-6 Complete evidence chain | EPIC-08 | US-307 | 3 |
| AC-7 Hallucination < 1% | EPIC-09 | US-404 | 4 |
| AC-8 Cost < $0.05/app | EPIC-13 | US-402 | 4 |
| AC-9 P95 ≤ 20 s @ 50 concurrent | EPIC-13 | US-403 | 4 |
| AC-10 Audit readiness 100% | EPIC-10 | US-401 | 4 |
| AC-11 Acceptance rate ≥ 75% | EPIC-12 | US-408 | 4 |
| Assumption A-8b | EPIC-02 / EPIC-07 | US-005, US-201, US-305 | 0, 2, 3 |
| Risk Policy RAG miss | EPIC-03 | US-111, US-205 | 1, 2 |

# 13. Risks

| # | Risk | Likelihood | Impact | Mitigation | Owner Sprint |
| --- | --- | --- | --- | --- | --- |
| R-1 | Policy RAG miss (wrong/no clause) | High | Critical | De-risk spike US-111; floor 85%; daily monitoring US-205 | 1, 2 |
| R-2 | Biased ML (disparate impact) | High | Critical | Exclude gender/age (US-201); fairness hard-block US-304; proxy assessment US-305 | 2, 3 |
| R-3 | LLM hallucinates policy rule | Medium | Critical | Citations mandatory US-208; eval harness US-404 (block > 3%) | 2, 4 |
| R-4 | Over-automation on edge cases | Medium | High | Confidence < 0.60 → Refer (US-306); thin-file rule | 3 |
| R-5 | Cost blowout via long contexts | Medium | Medium | Gateway metering + cutoff US-402; cheap tier for non-reasoning | 4 |
| R-6 | Mock regulatory API failure | Low | High | Retry/back-off + escalation (US-303); never fabricate | 3 |
| R-7 | Stale policy versions retrieved | Low | High | Version metadata + re-index US-207 | 2 |
| R-8 | PII leakage into LLM | Medium | Critical | PII redactor US-209; secret-scanning US-406 | 2, 4 |
| R-9 | Pilot acceptance < 75% | Medium | High | Evidence panel US-309; override analysis US-308 | 3, 4 |
| R-10 | P95 latency regression | Medium | High | Per-component budgets (US-008); load test US-403 | 0, 4 |

# 14. Dependencies

Cross-team: Compliance SME availability for corpus authoring (US-104, US-203); Underwriter pool for pilot (US-408); SRE for load test infra (US-403).

Data: HC 2018 dataset access (A-1, A-4); synthetic policy corpus (A-2).

Tooling: Third-party LLM API + embedding service (A-6); vector store (e.g., Chroma) per A-9; secrets manager (US-406); observability stack (US-407).

Sequencing: US-103 → US-201 → US-202 (ML hardening chain).

Sequencing: US-104 → US-203 → US-204 → US-206 (policy chain).

Sequencing: US-307 depends on US-202, US-206, US-302, US-303, US-304.

Sequencing: US-408 depends on US-309 and US-407.

Sequencing: US-409 depends on every prior AC-tied story.

# 15. Release Plan

| Release | Sprints | Theme | Gating Criteria |
| --- | --- | --- | --- |
| R0 — Internal POC | Sprint 1 | End-to-end thin slice | Demo passes; RAG spike ≥ 85% |
| R1 — Alpha (Internal) | Sprints 2–3 | Multi-scheme + evidence chain + fairness | AUC ≥ 0.80, retrieval ≥ 95%, policy adherence 100%, fairness ≤ 5 pp |
| R2 — Pilot (3 underwriters) | Sprint 4 | Pilot-grade hardening | Cost < $0.05/app, P95 ≤ 20 s, hallucination < 1%, audit 100% |
| R3 — Production Pilot Sign-off | End of Sprint 4 | Final acceptance | AC-1…AC-11 all PASS; acceptance rate ≥ 75% |
| V2 (Future) | Beyond Sprint 4 | LGD/EAD, live bureau, KYC | See section 16 |

# 16. MVP Scope vs Future Enhancements

MVP (Sprints 1–4):

Single end-to-end copilot pipeline (Ingest → ML → RAG → Policy → Docs → Regulatory → Fairness → Recommendation → Audit)

6 loan schemes (Personal, Education, Vehicle, Business, First-Time Borrower, Low-Income)

Mock bureau/regulatory/KYC

Underwriter web UI with evidence panel, override capture

KPIs: AUC ≥ 0.80, retrieval ≥ 95%, fairness ≤ 5 pp, cost < $0.05, P95 ≤ 20 s, audit 100%, acceptance ≥ 75%

Future (V2 and beyond):

LGD / EAD modelling (recovery rate, collateral valuation) — PRD §5 explicitly defers

Live credit-bureau APIs (currently mocked)

Real KYC / identity verification

Applicant-facing portal & communications

Production-grade fraud detection beyond dataset signals

Multi-jurisdiction regulatory licensing

Automated policy-corpus update pipelines (cadence < monthly)

Continual learning / online retraining of ML model

Multi-language explanations

# 17. Sprint Plan Summary

| Sprint | Goal | # Stories | Total Pts | Expected Deliverables |
| --- | --- | --- | --- | --- |
| Sprint 0 | Discovery, planning, de-risking; no feature development | 15 | 34 | Signed PRD, persona journeys, wireframes, HL architecture, DB design, OpenAPI, risk register, prioritised backlog, DoR/DoD |
| Sprint 1 (POC) | End-to-end thin slice demoing the core workflow | 11 | 39 | POC: auth, ingestion, baseline ML, single-scheme RAG, recommendation, basic UI, audit record, RAG spike report |
| Sprint 2 | Multi-scheme policy, ML hardening, grounded explanations | 9 | 47 | AUC ≥ 0.80 + SHAP, 6-scheme corpus, scheme-aware RAG, rule evaluator, explanation generator, PII redactor, retrieval-quality dashboards |
| Sprint 3 | Document verification, regulatory, fairness hard-block, evidence chain | 9 | 47 | Doc verification, mock regulatory + retries, fairness audit, full HITL escalation, complete evidence chain, override capture, evidence-panel UI |
| Sprint 4 | Audit, cost/latency guardrails, kill-switch, pilot, final acceptance | 10 | 50 | Immutable audit, cost cutoff, P95 load cert, hallucination CI, kill-switch, secrets hardening, ops dashboard, pilot results, AC verification, runbook |
| Total |  | 54 | 217 | Pilot-ready Halcyon Credit Agentic Underwriting Copilot |

End of Agile Backlog · Halcyon Credit Agentic Underwriting Copilot